BRAHMAPUTRA VALLEY FERTILIZER CORPORATION LIMITED, N A M R U P

(A Govt. of India Undertaking)

P.O: Parbatpur-786623, Dist: Dibrugarh (Assam)

**NOTICE INVITING TENDER** **AMMONIA – III (Mechanical Deptt.)**

**Ref**: N-III/MECH-5/Cont-1283/ 472 Date:28-06-2021

Sealed tenders are hereby invited on item rate / lump sum basis from experienced & approved contractors for the following work(s) in Brahmaputra Valley Fertilizer Corporation Ltd., Namrup,

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl. No. | Name of work: | Earnest  Money: (Rs.) | Completion time days / months | Tender paper cost (Rs.) |
| 1. | Carrying out tube leakage rectification of Auxiliary Boiler of Ammonia-III plant |  | 02 days | 118.00 (Including GST) |

Earnest Money Deposit - Not applicable as per Central Govt. Notification No. F.9/4/2020-PPD dtd. 12th Nov. 2020. Tenderer have to submit Bid Security Declaration in-lieu-of Earnest Money Deposit, as per Annexure-III

Tender papers / documents can be obtained during working hours on application to the undersigned and on the payment of the tender paper cost as mentioned above in cash. Tender papers also available in BVFCL website. Tender paper cost & Earnest Money shall be submitted in the form of SBI Bank challan which shall be obtained from BVFCL website in “Download link”. The copy of the Bank challan shall be submitted along with bid document. Tenders received without EMD are likely to be rejected.

1) OFFICE OF THE CE (M), AG, CPP (O & M), BVFCL, Namrup

2) Closing date of sale of Tender papers On 03-07-2021 at 4.00 p.m.

3) Last date of submission of tender papers On 05-07-2021 at 3.00 p.m.

4) Opening date of tender papers On 05-07-2021 at 3.30 p.m.

**1.00 Payment Terms:-**

* 1. 97% value of the completed work shall be released after successful completion of work within 30 days from submission of bill in triplicate and as certified by Engineer – in – Charge after deductions, if any. Balance 3% payment shall be kept as Security Deposit (SD), which shall be release after successful completion of workmanship guarantee period of 06(six) month.
  2. Clarification on the bills, if any, will be sought within 15 days from the date of receipt of the bill in one go. The party shall submit the sought clarifications within 15 days. Payment will be released within 30 days of receipt of the rectified bill/clarification.
  3. In case of any disagreement between contractor and BVFCL on any part of the invoice, such part of the invoice will be severed from the rest and payment against agreed admissible part will be processed as per laid down procedure, while the disputed part shall be dealt as per contract provisions.
  4. All the statutory taxes and duties shall be applicable as per rule at usual and prevailing rates. Income Tax however shall be deducted from bills.
  5. GST at the applicable rate shall be reimbursed / deducted on production of documentary evidence.

**2.00 SPECIAL TERMS & CONDITIONS**

* 1. The contractors have to abide by the terms and conditions mentioned in G.D.C.C. in

respect of carrying out the job, payments, settlement of disputes etc.

* 1. All works are to be done under the strict supervision of the contractor to the entire

satisfaction of the Engineer-in-charge / site in charge.

2.04 The jobs are connected with short shut down activities of the Namrup-III plants. Since the activities shall be continued round the clock, the contractor shall be ready to take-up jobs at any time.

2.05 All Safety measure and gears required for the job shall have to be arranged by the contractor and to be followed strictly.

* 1. After completion of job, the site shall be cleaned and removed all debris properly.
  2. Tenderers shall visit the site and contact the concerned site-in-charge to assess the job thoroughly before submitting their offer.

Cont… 2

Page-2

**3.00** Exemption from Tender paper cost & Security Deposit for MSEs.

1. MSE bidders must submitted valid registration certificate from any of the following (or any other body specification by Ministry of MSME) for seeking exemption from submission of Tender paper cost.

i) National Small Scale Industries Corporation (NSIC), ii) District Industries Centers (DIC), iii) Coir Board, iv) Khadi & Village industries commission (KVIC), v) Khadi & Village industries Board (KVIB), vi) Diectorate of Handicraft & Handloom.

2. MSEs registered with NSIC will be exempted from paying Security Deposit up to the monetary limit mentioned in the certificate.

**4.00** Party shall quote & submit their rates in the given performa in Annexure-II by going thoroughly in the scope of work Annexure-I (scope of work).

5.00 Engineer –in-charge reserve the right to ask for increase of manpower if delay occurs / any slippage of schedule. However, you have to complete the entire job keeping manpower round the clock.

1. Completion period mentioned is essence of the contract and the executing agency must strictly adhere to completion the job in allotted time frame. In no case party shall be allowed to divert manpower allocated on this job.
2. To affect the above, party may visit the site to access the job fully and if required may consult the undersigned regarding requirement of skilled and unskilled manpower.
3. Party must give undertaking of performing similar nature of job in Fertilizer or any other organization Govt. or Semi Govt. and in support of this party must submit work order copy completed with completion of job successfully.
4. BVFCL reserves the right of canceling the work order and awarding the job to other suitable and resourceful party, if the party upon which work order has been placed fails to start the job within 2 days after getting clearance of work front our phone / in writing through FAX/Email

6.00 The contractor shall abide by all the statutory obligation under various statutory Acts and rules made there under, and as amended from time to time in respect of their establishment and / or workmen engaged by them. Under any circumstances, BVFCL shall not be liable or held responsible in any manner whatsoever, for default or omission on the part of the contractor(s) for non-compliance of the aforesaid Acts and rules, and any other laws applicable to contractors and / or their establishment and the workmen engaged by them.

7.00 BVFCL is committed to a corruption free environment.” All the works contract, services and commitments of BVFCL will be honored without the citizen having to pay any bribe”. In case any person demands any bribe, it is the duty of responsible citizen to inform the matter to Vigilance Office, BVFCL, Namrup, Assam.

The undersigned reserve the right to accept or reject any or all tenders without assigning any reason thereof

ENCLS: Annexure-I, II & III

For & on behalf of BVFC Limited, Namrup

बीवीएफसी लिमिटेड, नामरूप की ओर से

(जी सी गोवाला / G C Gowala)

संयंत्र अभियान्ता (यांत्रिक)/P.E. (Mech), A-III